## Slide 1
Upgrade is almost always the right choice when it is an option. Upgrade is a lossless process that minimizes migration and on-going maintenance time, effort and cost.
TFS Integration Platform - Planning
References Visual Studio ALM Rangers, Copyright © 2009 Microsoft Corporation TFS Integration Solutions http://msdn.microsoft.com/en-us/teamsystem/bb840033.aspx VSTS Rangers http://msdn.microsoft.com/en-us/teamsystem/ee358786.aspx
Inception
Elicitation
Elaboration
Pilot
Adopt
Continuously re-evaluate your environment
Understand …
  Your environment
  Your requirements
  Off-the-shelve solutions
Contact …
  VSTS Rangers
Requirements
  Prioritize
  Match to solutions
Find possible scenario(s)
Migration
Snapshot Migration
Selected History Migration
Archive Migration
Synchronization
Simple
Multiple
Full
Refer to “Migration Guidance”
Refine Scenarios
Define Infrastructure
Define Session Types
Determine customization
Refer to:
“Architecture Overview”
“Custom Adapter POC”
Direction
One-way
Two-way
Type
WIT
VC
Refer to “Getting Started”
Familiarize with product(s)
Calculate production impact
Prototype “your” environment
Monitor
Re-evaluate
WITs
Source  Target (1,5,7)
Target  Source (1,3,5-7)
Links
Source  Target (2,9,10)
Target  Source (8,9,10)
Impact
Time
Scenario Time
Downtime
Environment
Support
Maintenance
Training
Process
Part-time
Ongoing
WIT
[op1 ] Source Delta Computation
[op2 ] Source Link Delta Computation
[op3 ] Target Delta Computation
[op4 ] Target Link Delta Computation
[op5 ] Migration Instruction Generation
[op6 ] Basic Conflict Analysis
[op7 ] Revisions Migration
[op8 ] Target Link Delta Computation
[op9 ] Link Translation/Analysis
[op10] Link Migration
/ 5 =
/ 5 =
/ 30 =
/ 30 =
+
+
+
Work items
revs/min1
Minutes
Minutes
Minutes
1The revs/min are estimates based on an average 10 revisions per work item and an average of 2 links per work item.
NOTE